## Slide 1
Out-Of-Memory
Final Presentation

## Slide 2
Agenda
Vision
Project Management
Team (RUP)
Tools
Agile Development
Architecture & Design
Use-Case Diagram
Architecture (MVC)
Testing
Demo
CI/CD
Time Estimation
Risk Management
Metrics

## Slide 3
Vision
Online Flashcard Application
  Prevent exmatriculation
  Create, Edit, Show and Delete decks with flashcards
  User Login
  Form groups with friends
  Share your decks
  Compete with others (Gamification)

## Slide 4
Project Management

## Slide 5
Project Management - Team
Luca Adams (Frontend / Backend) – Designer & Implementer
Leonhard Stengel (Frontend / Backend) – Business Designer & Requirements Specifier
Franz Nitz (Frontend / Backend) – Test Designer & Tech Writer
Justin Gottfried (Backend) – Project Manager & Configuration Manager

## Slide 6
Project Management – Tools Youtrack

## Slide 7
Project Management – Tools GitHub
Version Control System
Quality Assurance – Code Reviews

## Slide 8
Project Management – Tools Wordpress
Blogposts
Showing latest progress
Knowledge Base (like Confluence)

## Slide 9
Agile Development - SCRUM

## Slide 10
Time Estimation
Use-Case | Estimated time (hours) | Spent time (hours) | Function points
Manage Flashcards | 58 | 44 | 35,7
Manage Decks | 38 | 20 | 38,76
Manage Groups | 25 | 57,5 | 44,88
Gamification | 70 | 98 | 76,5
Manage Users | 20 | 65,35 | 51
Learn Flashcards | 30 | 26,14  16 | 20,4

## Slide 11
RISK Management
Risk Name | Risk Probability of Occurence | Risk Impact | Risk Factor | Risk Mitigation | Person in Charge of Tracking
Lack of Estimation Skills | 90% | 6 | 5,4 | Regularly conducting sprints | Justin Gottfried
Code quality sucks | 50% | 5 | 2,5 | Uniform coding conventions and code reviews | Leonhard Stengel
Lack of Technical Skills | 25% | 8 | 2 | Use technology that is familiar | Luca Adams
Incorrect prioritization of use cases | 20% | 9 | 1,8 | Frequent recap of implemented functions and regular review of the overall system | Franz Josef Nitz
Team member failure | 5% | 5 | 0,25 | Better distribution of work | Justin Gottfried

## Slide 12
Architecture & Design

## Slide 13
Architecture & Design – Use-Case-Diagram

## Slide 14
Architecture & Design – Database Diagram

## Slide 15
Architecture & Design – MVC Patterns

## Slide 16
Metrics
MOOD Metrics
Cyclomatic Complexity

## Slide 17
Testing
Feature Files
Use-Case Testing
Unit Testing
Backend
Integration Testing
Frontend

## Slide 18
CI/CD

## Slide 19
CI/CD

## Slide 20
Demo